Project n:

511 931

Project acronym:

MIND RACES

Project title:

MIND RACES: from Reactive to Anticipatory Cognitive Embodied Systems

Instrument: STREP

Thematic Priority: Information Society Technology

UPDATED PLAN FOR USING AND DISSEMINATING THE KNOWLEDGE

(UPDATE TO D 7.2)

Period covered from/to: 01/04/2004 - 01/10/2005	Date of preparation: 30/10/2005

Start date of the project: 01/10/2004			Duration: 36 months

Project coordinator name: Rino Falcone			Revision: revised

Project coordinator organisation name: ISTC-CNR

| Document identifier: | UPDATED_PLAN_FOR_USING_AND_DISSEMINATING_THE_KNOWLEDGE_N_1 |
| --- | --- |
| Date: | 10/10/2005 |
| Work package: | ALL |
| Partner(s): | ISDSIA, IST, ISTC-CNR, LUCS, NBU, NOZE, OFAI, UW-COGSCI |
| Lead Partner: | NOZE |
| Document status: | Verified and approved |
| Deliverable identifier: | D1.1_PUDK_N_1 |

| Delivery Slip |
| --- |
|  | Name | Partner | Date | Signature |
| From | Gianguglielmo Calvi | NOZE | 10/11/2005 |  |
| Verified | Rino Falcone, Susanna Tosi | ISTC-CNR | 11/11/2205 |  |
| Approved by | Rino Falcone | ISTC-CNR | 12/11/2005 |  |
| Files |
| Software Products | User files |
| MS Word™ | UPDATED_PLAN_FOR_USING_AND_DISSEMINATING_THE_KNOWLEDGE_N_1 |

| Project information |
| --- |
| Project acronym: | Mind Races |
| Project full title: | Mind RACES: from Reactive to Anticipatory Cognitive Embodied Systems |
| Proposal/Contract no.: | IST-511931 |
| Project Manager: | ISTC-CNR |
| Name: | Rino Falcone |
| Address: | ISTC –CNR Via San Martino della Battaglia 44 00185 Rome, Italy |
| Phone: | +39 06 44595253 |
| Fax: | +39 06 44595243 |
| E-mail | rino.falcone@istc.cnr.it |

CONTENT

1. Introduction	6

2. Exploitable knowledge and its Use	6

3. Dissemination of knowledge	6

Dissemination Plan	6

Scheduling	9

4. Metrics and Statistics	15

# 1. Introduction

This document is intended to be an appendix of the deliverable 1.1 and is following and integrating the Dissemination and Use plan scheduled and delivered to the EC on M6 of the project. As evolving document, at this stage, it is principally an overview of the dissemination activities that the Wp7 and the contractors have undertaken during the first year of activities.

This update plan is, therefore, referring to the same structure and indexes for dissemination evaluation that can be found in the D7.2 deliverable.

# 2. Exploitable knowledge and its Use

MindRACES was presented with talks and presentations in several international conferences as AAAI, GECCO, IJCAI, AAMAS, COGSCI, CIMCA, etc. Furthermore, the partners produced publications disseminating the Mind Races results in a wide range of fields like automation and control, psychology, decision support systems, robotics, multi agent systems and virtual societies modelling. In each of these fields there is a potential for exploiting the Mind RACES results. In any case, it is premature – as scheduled in the Annex1- to consider the scientific advances on anticipation produced by the project in this first year of activities as already directly exploitable for industrial or commercial applications.

# 3. Dissemination of knowledge

The document provides a synthetic overview of dissemination activities undertaken by the partners in the last six months of the project. Updated dissemination channels previously presented in the D7.2 are shown. New dissemination channels identified since the D7.2 publication are also discussed.

## Dissemination Plan

The dissemination plan, as summarized scheduling of the whole dissemination effort of the Mind RACES Consortium, has been provided in the D7.2 “Dissemination and Use plan” previously released. The tagging scheme of the activities carried on by the consortium is hereby recalled:

[STATUS: PLANNED]: the corresponding dissemination item was identified to be relevant for the Consortium. No action has been undertaken so far, an accurate scheduling will be included in future reporting documents.

[STATUS: IN PROGRESS]: the corresponding dissemination item is going to be activated or is related to a relevant announced event. Either Conferences or Workshops which programme and dates are still tentative or contacts with third parties that aren’t yet settled with some contracts or submitted papers pending the referees approval.

[STATUS: ACTIVE] : the corresponding dissemination item is currently active. For instance submitted and accepted papers, published documents, online resources, future and certain participation in organized conferences and exhibitions.

[STATUS: COMPLETE] : the dissemination action is successfully concluded, e.g. Conference already held, or a talk already discussed. On the other hand this flag can include also papers previously submitted and then rejected.

[TYPE:x] : this flag characterizes the type of the dissemination item. Possible values are:

- C: Conference or Workshops; it includes organisation activities, invited speeches and demo presentations, presentation of papers in conferences and workshops.

- P: Publications; it includes any kind of published document e.g. articles, proceedings, books, papers, both in scientific and in non-scientific publication media.

- E: Events; it includes research, commercial and industrial exhibitions.

- T: Talks and Seminars; it includes university talks and seminars both academic or non-academic audience.

- S: Schools; it includes the organization of schools (winter or summer schools) for undergraduate, postgraduate and postdoc students.

- A: Alliances; it includes worthy contacts (expression of interest, gentlemen’s agreement or cooperation contracts about future uses of Mind RACES results) with commercial and industrial organizations at a various level.

- W: Web and other media; in includes any other kind of dissemination means including Internet  (web pages, forums, e-mails, newsletters, radio and television.

[PARTNER:xxxx] : this flag identifies the name of the partner mainly involved in the current channel.

[ID:xxxxx] : it is the unique identifier used to refer the current item in tables, when needed.

With reference to the relevance of the conferences, hereby is defined the sorting parameters used to organize the lists:

- Global Relevance: is a qualitative measure that takes into account aspects such as the level of international audience, the importance of the place where the item is done (when applicable), the scientific or industrial importance of the themes and results discussed and showed by the item.

- Involvement: is a qualitative measure of the level of involvement of the Mind RACES Consortium in the set up and in the sponsoring of the item. For example, conferences organized by the Consortium, conferences organized by third party organizations in conjunction with MindRACES contractors, conferences supported or sponsored by Mind RACES partners.

Te following lists are therefore sorted in a descent order. Item considered of major interest in respect of the above parameters are shown first.

## Scheduling

This section is focused on new or updated dissemination activities. Activities which status has not been modified are not included in the following list and can be found into the first “Dissemination and Use Plan” (Deliverable 7.2) released by the Consortium on May and available online in the Mind RACES Portal at:

http://www.mindraces.org/documents/deliverable/deliverable7/

Dissemination Meetings

Dissemination items that belong to categories C (Conferences or Workshops), T (Talks and Seminars) E (Events, Exhibitions) or S (Schools) are generalized as Meetings.

- ISTC organized and take part with various talks and presentations to the AAAI 2005 Fall Symposium on Anticipatory Cognitive Embodied Systems November 3-6, 2005, Hyatt Crystal City in Arlington, Virginia; (http://www.mindraces.org/events/fss05; http://www.aaai.org/Symposia/Fall/2005/fss-05-05.html)

[STATUS:COMPLETED][ID:FSACES2005][TYPE:C][PARTNER:ISTC]

- NOZE was present at SMAU05, IT and Research international Exhibition in Milan 19-23 October 2005, with a Mind RACES stand for exhibition (http://www.smau.it).

[STATUS:COMPLETED][ID:SMAU2005][TYPE:E][PARTNER:NOZE]

- Presentation about Mind RACES at AISB 2005, April 14-15 2005, University of Hertfordshire, Hatfield, England. Cristiano Castelfranchi (ISTC-CNR), Carlos Martino and Ana Paiva (IST)

[STATUS:COMPLETED][ID:AISB2005][TYPE:C][PARTNER:ISTC;IST]

- Gianguglielmo Calvi will talk at CIMCA05, International Conference on Computational Intelligence for Modelling Control and Automation, in Vienna, 28-30 November 2005; (http://www.ise.canberra.edu.au/conferences/cimca05/)

[STATUS:ACTIVE][ID:CIMCA2005][TYPE:C][PARTNER:NOZE]

- Presentation about Mind RACES at Swedish AI Society, April 13-14 2005, Västerås, Sweden. Johansson B. (LUND) and Balkenius C. (LUND)

[STATUS:COMPLETED][ID:SWAISOCIETY2005][TYPE:C][PARTNER:LUCS]

- NBU will be present with the ABiALS Workshop at SAB06 in Rome, 25-30 September 2006; (http://www.isab.org.uk/sab06/)

[STATUS:IN PROGRESS][ID:ABIALS2006][TYPE:C][PARTNER:NBU]

- IDSIA invited talk about anticipation at TUM -Technische Universität München – (http://www.tu-muenchen.de/)

[STATUS:PLANNED][ID:TUM200x][TYPE:T][PARTNER:IDSIA]

- IDSIA invited talk about anticipation at USI – Universitá della Svizzera Italiana -(http://www.unisi.ch/)

[STATUS:PLANNED][ID:USI200x][TYPE:T][PARTNER:IDSIA]

- Gianguglielmo Calvi will held discussions on cognitive science and applications development in the cognitive science domain at University of Pisa. [STATUS:PLANNED][ID:TALKPISA200x][TYPE:T][PARTNER:NOZE]

- NBU will be present with the ABiALS Workshop at SAB06 in Rome, 25-30 September 2006; (http://www.isab.org.uk/sab06/)

[STATUS:IN PROGRESS][ID:ABIALS2006][TYPE:C][PARTNER:NBU]

Dissemination Documents

Dissemination items that belong to categories P (Publications) and W (Web and other media) are generalized as Documents.

- Contract Nets for Evaluating Agent Trustworthiness - Lecture Notes on Artificial Intelligence ”volume number 3577. Special Issue on "Trusting Agents for trusting Electronic Societies". Rino Falcone (ISTC), Giovanni Pezzulo (ISTC), Cristiano Castelfranchi (ISTC), Gianguglielmo Calvi (NOZE)

[STATUS:ACTIVE][ID: LNCS3577.2][TYPE:P][PARTNER:ISTC]

- Special Issue on "Trusting Agents for trusting Electronic Societies" - Lecture Notes on Artificial Intelligence ”volume number 3577. Rino Falcone (ISTC), Suzanne Barber, Jordi Sabater e Munindar Singh

[STATUS:ACTIVE][ID:LNCS3577.1][TYPE:P][PARTNER:ISTC]

- Modelling Expectations in BDI agents - AAAI 2005 Fall Symposium on Anticipatory Cognitive Embodied Systems. Emiliano Lorini (ISTC),  Rino Falcone (ISTC)

[STATUS:IN PROGRESS][ID:AAAIFALLSYMP2005][TYPE:P][PARTNER:ISTC]

- Fuzzy-based Schema Mechanisms in AKIRA – International Conference on Computational Intelligence for Modelling Control and Automation, in Vienna, 28-30 November 2005; Giovanni Pezzulo (ISTC) and Gianguglielmo Calvi (NOZE)

[STATUS:ACTIVE][ID:AKIRACIMCA2005][TYPE:P][PARTNER:ISTC]

- Mind as an Anticipatory Device: for a Theory of Expectations – AAAI Technical Report for the Fall Symposium "From Reactive to Anticipatory Cognitive Embodied Systems". Cristiano Castelfranchi (ISTC)

[STATUS:ACTIVE][ID:AAAIWS2005a][TYPE:P][PARTNER:ISTC]

- Emotion and Anticipation - Journal on Cognition and Emotion. Cristiano Castelfranchi (ISTC), Maria Miceli (ISTC)

[STATUS:ACTIVE][ID:JCOGEMO2005][TYPE:P][PARTNER:ISTC]

- Modelling Expectations in Cognitive Agents – AAAI Technical Report for the Fall Symposium "From Reactive to Anticipatory Cognitive Embodied Systems". Emiliano Lorini (ISTC) and Rino Falcone (ISTC)

[STATUS:ACTIVE][ID:AAAIWS2005b][TYPE:P][PARTNER:ISTC]

- A Neural-Network Reinforcement-Learning Model of Domestic Chicks that Learn to Localise the Centre of Closed Arenas – Journal of Philosophical Transactions of the Royal Society of London - B. Francesco Mannella, Gianluca Baldassarre (ISTC) [STATUS:IN PROGRESS][ID:PHTRANS2005][TYPE:P][PARTNER:ISTC]

- Robots with Anticipation and  Attention - In Funk, P. , Rognvaldsson, T., and Xiong, N. (Eds.) Advances in Artificial Intelligence in Sweden 2005 (pp. 202-204).  Johansson B. (LUND) and Balkenius C. (LUND)

[STATUS:ACTIVE][ID:ADVANCESAISWEDEN2005][TYPE:P][PARTNER:LUCS]

- Event Prediction and Object Motion Estimation in the Development of Visual Attention -Proceedings of the Fifth International Conference on Epigenetic  Robotics, Nara, Japan. Johansson B. (LUND) and Balkenius C. (LUND)

[STATUS: COMPLETE][ID:EPIGENJAPPRED2005][TYPE:P][PARTNER:LUCS]

- Distributed Representations and “Flexible” Modularity in Hybrid Architectures – In proceedings of COGSCI 2005. Giovanni Pezzulo (ISTC) , Gianguglielmo Calvi (NOZE) [STATUS:ACTIVE][ID:COGSCI2005][TYPE:P][PARTNER:ISTC-NOZE]

- The role for context in motor development in autism - Epigenetic Robotics 2005, Nara, Japan. Johansson B. (LUND) and Balkenius C. (LUND)	[STATUS:COMPLETE][ID:EPIGENJAPAUT2005][TYPE:P][PARTNER:LUCS]

- It's a Child's Game: Investigating Cognitive Development with Playing Robots - Proceedings of the International Conference on Development and Learning (ICDL), Osaka, Japan. Johansson B. (LUND) and Balkenius C. (LUND)

[STATUS: COMPLETE][ID:ICDLJAP2005][TYPE:P][PARTNER:LUCS]

- Extracted Global Structure Makes Local Building Block Processing Effective in XCS - GECCO 2005. Martin V. Butz (UW), Martin Pelikan, Xavier Llora, David E. Goldberg [STATUS:ACTIVE][ID:GECCOXCS2005][TYPE:P][PARTNER:UW]

- Kernel-based, Ellipsoidal Conditions in the Real-Valued XCS Classifier System - GECCO 2005. Martin V. Butz (UW)

[STATUS:ACTIVE][ID:GECCOKB2005][TYPE:P][PARTNER:UW]

- Inhibition in Cognitive Development: Contextual Impairments in Autism- International Conference on Development and Learning, 2005 . Johansson B. (LUND) and Balkenius C. (LUND)

[STATUS:COMPLETE][ID:INHCOGDEV2005][TYPE:P][PARTNER:LUCS]

- Effects of Early Sensorimotor Disorder on Contextual Learning in Autism - CONTEXT 2005 . Johansson B. (LUND) and Balkenius C. (LUND), Petra Björne

[STATUS:ACTIVE][ID:CONTEXTAUT2005][TYPE:P][PARTNER:LUCS]

- Synthetic Emotivectors - AISB 2005. Carlos Martino (IST) and Ana Paiva(IST);

[STATUS:ACTIVE][ID:AISBSE2005][TYPE:P][PARTNER:IST]

- TOM & BIC Intentional Behavioral Communication as Based on Theory of Mind - AISB 2005. Cristiano Castelfranchi (ISTC)

[STATUS:ACTIVE][ID:AISBTOMBIC2005][TYPE:P][PARTNER:ISTC]

- Gradient Descent Methods in Learning Classier Systems: Improving XCS Performance in Multistep Problems - IEEE Transactions on Evolutionary Computation , March 2005, , Japan. Martin V. Butz (UW), David E. Goldberg, PierLuca Lanzi [STATUS:ACTIVE][ID:IEEEEVOLUTIONARY2005][TYPE:P][PARTNER:UW]

- A Reinforcement-Learning Neural-Network Planner – Unknown Journal. Francesco Mannella, Gianluca Baldassarre (ISTC) [STATUS:PLANNED][ID:RLNNPLAN2005][TYPE:P][PARTNER:ISTC]

- Fiducia e Sfiducia - italian book "La mente, gli altri, le emozioni" Editors: Armando Editore.  Rino Falcone (ISTC), Cristiano Castelfranchi (ISTC) [STATUS:ACTIVE][ID:AAAIWS2005][TYPE:P][PARTNER:ISTC]

- Punti di forza e di debolezza dei modelli di apprendimento per rinforzo: un'applicazione all'orientamento spaziale dei pulcini – Sistemi Intelligenti. Francesco Mannella, Gianluca Baldassarre (ISTC)

[STATUS:IN PROGRESS][ID:SISINT2005][TYPE:P][PARTNER:ISTC]

- L’Artificio Dell’Intelligenza – 2006 Article publication by Gianguglielmo Calvi (NOZE) on the Linux & C Italian Magazines about artificial intelligence and open-source synergy [STATUS:PLANNED][ID:LINUXM2006][TYPE:P][PARTNER:NOZE]

- Paper about control of omnidirectional robots from IDSIA Partner [STATUS:ACTIVE][ID:OMNIROBOTCONTROL2005][TYPE:P][PARTNER:IDSIA]

Partnerships and Strategic Alliances

Dissemination items that belong to categories A (Alliances) are generalized as Partnerships and Strategic Alliances.

- The AAAI Fall Symposium has been the first international event promoted by the MindRACES project. Beyond the scientific presentations of the project results by several partners (ISTC-CNR, UW-COGSCI, LUCS and OFAI) a specific dissemination session about the project has been organized. The international venue has been also used to disseminate European scientific achievements to American scholars in order to create possible future convergences. Possible collaborations (e.g. MIT MediaLab) are being explored.

[STATUS:IN PROGRESS][ID: FSACES2005][TYPE:A][PARTNER: ISTC-CNR]

- Possible synergies have also been envisaged between MindRACES and RobotCUB projects (both funded under the Cognitive Systems Activity).

[STATUS:IN PROGRESS][ID: RCUBS][TYPE:A][PARTNER: ISTC-CNR]

- It is also under scrutiny the possibility of collaboration between the MindRACES and the MACS consortia. OFAI is partner in both projects and will help envisage commonalities and complementarities.

[STATUS:IN PROGRESS][ID: MACS2005][TYPE:A][PARTNER: OFAI]

- During the SMAU 2005 exhibition, NOZE contacted different enterprises and commercial organization. Particularly interesting and promising was a meeting with a consultant of the SEAC02 enterprise (http://www.seac02.it/) expert in Virtual and Augmented Reality Technologies. The SEAC02 consultant was very interested in the Mind RACES potential technologies impact and he intends to keep in touch with the Consortium to establish a future alliance and to evaluate the possibility to integrate SEAC02 proprietary virtual reality software with our cognitive models and software.

[STATUS:IN PROGRESS][ID:SMAUALLIANCE2005][TYPE:A][PARTNER:NOZE]

- Martin Butz, from UW, started collaboration with Martin Pelikan from the CS department at the University of Missouri, St. Louis and with David E. Goldberg at the University of Illinois at Urbana Champaign.	    [STATUS:ACTIVE][ID:MISSOURIILLINOIS2005][TYPE:A][PARTNER:UW]

- The IDSIA Partner is establishing a strong relationship with the TU Munich Robotics. In particular, J. Schmidhuber has got a professorship there.

[STATUS:IN PROGRESS][ID:TUROBOTICS2005][TYPE:A][PARTNER:IDSIA]

# 4. Metrics and Statistics

Level of Participation

The Level of Participation measures the current response around the project. It can be defined as a sum of all contacts (Organizations, People..) that join the Mind RACES Community and that plan to use or feel already committed to use the project results for their own purposes. A preliminary index of the level of participation is given by the following screenshots showing the

response on the web for the Mind RACES Portal and for the AKIRA Project linked resource.

In detail we have :

| MONTH | DISTINCT VISITORS | NUMBER OF VISITS | PAGES | ACCESSES | BANDWIDTH |
| --- | --- | --- | --- | --- | --- |
| Jul 2005 | 287 | 443 | 1875 | 22790 | 334.07 MB |
| Aug 2005 | 312 | 478 | 1483 | 15740 | 165.84 MB |
| Sep 2005 | 344 | 569 | 2298 | 28519 | 233.49 MB |

Since its very beginning (January 2005) the number of web contact is constantly increased until a medium contact rate of ≈330 distinct visitors per/month was reached. Last 3 months

also show a new upward trend of ≈5% in respect to the average contact rate reached during the current year.

Level of Activity

It measures the amount of activities between Partners. It takes into account the number of documents (email, summaries, posts, internals, …) shared and exchanged between the Partners during the project. During the second half of this first year of activities the following statistics are available:

- 1 new discussion forum started Pro-active discussion on Topics of Anticipation Theory by Cristiano Castelfranchi of the ISTC-CNR.

- 2 mailing lists (mindraces-research and mindraces-dissemination) to simplify data exchange and discussion in a thematic way were added.

Next tables show updated documents dataflow statistics and forums usage statistics:

May 2005

| FORUM DISCUSSIONS | DOCUMENTS (internals) | EMAIL (in + out) | TOTAL |
| --- | --- | --- | --- |
| 57 | 21 | 206 | 284 |

October 2005

| FORUM DISCUSSIONS | DOCUMENTS (internals) | EMAIL (in + out) | TOTAL |
| --- | --- | --- | --- |
| 63 | 38 | 606 | 707 |

FORUM VIEWS

1517

We can notice that in the last 6 months there was a huge increment in the e-mailing activity (≈300%; also thanks to the MindRACES-research and MindRACES-dissemination specific mailing lists).

Level of Effectiveness

A measure of how much effective is the work done so far and planned to do by the Mind RACES Consortium is also necessary. This measure take into account previously scheduled activities trying to compare the current distribution between their different status (PLANNED, IN PROGRESS, ACTIVE, COMPLETE). The result is shown into two tables that are able to clarify the current and, in part, the incoming dissemination status.

Synthetic Channels Distribution Effectiveness

May 2005

| Channels VS Status | PLANNED | IN PROGRESS | ACTIVE | COMPLETE | TOTAL |
| --- | --- | --- | --- | --- | --- |
| Conferences and Workshops |  | 9 | 3 | 1 | 13 |
| Publications |  | 9 | 4 | 2 | 15 |
| Events | 3 | 1 | 1 | 1 | 6 |
| Seminars and Talks |  | 1 | 5 |  | 6 |
| Schools |  | 2 | 2 |  | 4 |
| Industry Relationships | 1 | 3 |  |  | 4 |
| Web and Other Media |  |  | 1 |  | 1 |

October 2005

| Channels VS Status | PLANNED | IN PROGRESS | ACTIVE | COMPLETE | TOTAL |
| --- | --- | --- | --- | --- | --- |
| Conferences and Workshops |  | 8 | 4 | 5 | 17 |
| Publications | 2 | 11 | 11 | 7 | 31 |
| Events | 3 | 1 | 1 | 2 | 7 |
| Seminars and Talks | 1 | 1 | 7 |  | 9 |
| Schools |  | 2 | 2 |  | 4 |
| Industry Relationships | 2 | 4 | 2 |  | 8 |
| Web and Other Media |  |  | 1 |  | 1 |

Major efforts can be identified in the publications and in the conferences dissemination tasks.

The former shows an increment of ≈100% while the latter show an increment of ≈30%. Both these measures have been taken into serious consideration to evaluate the quality of the current dissemination status of the Mind RACES Consortium.

Detailed Channels Distribution Effectiveness

October 2005

|  | PLANNED | IN PROGRESS | ACTIVE | COMPLETE | TYPE |
| --- | --- | --- | --- | --- | --- |
| SMAU200x | X |  |  |  | E |
| WEBBIT200x | X |  |  |  | E |
| FTSHOW200x | X |  |  |  | E |
| TALKPISA200x | X |  |  |  | T |
| LINUXM2006 | X |  |  |  | P |
| NOZEPRTNSHP200x | X |  |  |  | A |
| RLNNPLAN2005 | X |  |  |  | P |
| SMAUALLIANCE2005 |  | X |  |  | A |
| ABIALS2006 |  | X |  |  | C |
| OSC2006 |  | X |  |  | E |
| CSUP |  | X |  |  | T |
| ISSCS2006 |  | X |  |  | S |
| IWLCS2006 |  | X |  |  | C |
| GECCO200x |  | X |  |  | C |
| SAB2006 |  | X |  |  | C |
| PPSN2006 |  | X |  |  | C |
| IJCNN2006 |  | X |  |  | C |
| SACESPP2005 |  | X |  |  | C |
| EMCSR2006 |  | X |  |  | C |
| ISI2005 |  | X |  |  | S |
| LCHC200X |  | X |  |  | P |
| PFTCIMR200x |  | X |  |  | P |
| LFARD200x |  | X |  |  | P |
| TLSTM200x |  | X |  |  | P |
| FNPBIIT200x |  | X |  |  | P |
| FMMI200x |  | X |  |  | P |
| SMDTR200x |  | X |  |  | P |
| EHNOLS200x |  | X |  |  | P |
| MNLDSE200x |  | X |  |  | P |
| AXIS200x |  | X |  |  | A |
| SONY200x |  | X |  |  | A |
| EUTEMA200x |  | X |  |  | A |
| PHTRANS2005 |  | X |  |  | P |
| SISINT2005 |  | X |  |  | P |
| TUROBOTICS2005 |  | X |  |  | A |
| TUM200x |  |  | X |  | T |
| USI200x |  |  | X |  | T |
| OMNIROBOTCONTROL2005 |  |  | X |  | P |
| MISSOURIILLINOIS2005 |  |  | X |  | A |
| AKIRACIMCA2005 |  |  | X |  | P |
| CIMCA2005 |  |  | X |  | C |
| FSACES2005 |  |  | X |  | C |
| CONTEXT2005 |  |  | X |  | C |
| ICANN2005 |  |  | X |  | T |
| NN2005 |  |  | X |  | T |
| UP2005 |  |  | X |  | T |
| VSC2005 |  |  | X |  | S |
| COLT2005 |  |  | X |  | C |
| ICML2005 |  |  | X |  | T |
| ATHENA200x |  |  | X |  | T |
| BAW200x |  |  | X |  | S |
| SCW200x |  |  | X |  | E |
| DCCEAKIRA2005 |  |  | X |  | P |
| NBUCONTEXT2005 |  |  | X |  | P |
| RBEOLS200x |  |  | X |  | P |
| ASCSJ200x |  |  | X |  | P |
| RAN2005 |  |  | X |  | W |
| COGSCI2005 |  |  | X |  | P |
| ADVANCESAISWEDEN2005 |  |  | X |  | P |
| LNCS3577.1 |  |  | X |  | P |
| LNCS3577.2 |  |  | X |  | P |
| AAAIWS2005 |  |  | X |  | P |
| MISSOURIILLINOIS2005 |  |  | X |  | A |
| AAAIFALLSYMP2005 |  |  |  | X | P |
| SMAU2005 |  |  |  | X | E |
| EPIGENJAPPRED2005 |  |  |  | X | P |
| EPIGENJAPAUT2005 |  |  |  | X | P |
| ICDLJAP2005 |  |  |  | X | P |
| INHCOGDEV2005 |  |  |  | X | P |
| CSKO2004 |  |  |  | X | C |
| OSC2005 |  |  |  | X | E |
| AKIRAMASF2004 |  |  |  | X | P |
| AKIRAMABS2004 |  |  |  | X | P |
| ICDL2005 |  |  |  | X | C |
| EPR2005 |  |  |  | X | C |
| SWAISOCIETY2005 |  |  |  | X | C |
| AISB2005 |  |  |  | X | C |
|  |  |  |  |  | ACTIVE vs OTHERS |
| TOTAL | 8 | 26 | 28 | 14* | 45% |

(*) : not computed into the final percentage